ENS 491 – Graduation Project (Design)

Proposal

Project Title: AI-Driven Uncertainty-Aware Visualization for Decision Making Under Stress

Group Members: Mustafa Bozyel (#32417), Ömer Mert Özel (#31998), Senih Kırmaç (#32426)

Supervisor(s): Selim Balcısoy

Date: April 17, 2026

- ABSTRACT

Decision-support tools often present uncertain location data as if it were exact; under time pressure this can foster overconfidence. The broader project explores AI-driven, uncertainty-aware visualization for stressful settings; this proposal focuses on a concrete slice: communicating positional uncertainty in GPS and map interfaces instead of a single “blue dot.” We build on prior work on degraded-GPS displays and uncertainty glyphs (Burigat & Chittaro, 2011; McKenzie et al., 2016; Ranasinghe et al., 2019) and relate the problem to trajectory and mobility analysis (Zheng, 2015; Sobral et al., 2019). We implement a web prototype that ingests GNSS Logger traces and compares point, heatmap, and accuracy-ring views. The aim is a clearer, honest design space for geospatial uncertainty that can later feed stress-aware decision support.

- INTRODUCTION

The official project theme is AI-Driven Uncertainty-Aware Visualization for Decision Making Under Stress. Software frequently masks uncertainty, which is especially risky when operators must act quickly. We scope the first track to GPS and location uncertainty visualization: a reported position should be shown as a distribution or region, not a single pixel. Location uncertainty arises from sensor noise, multipath, latency, map-matching and aggregation errors, and model-based inference; we distinguish positional, semantic, model, and temporal uncertainty to structure the design space.

The official project theme is AI-Driven Uncertainty-Aware Visualization for Decision Making Under Stress. Software frequently masks uncertainty, which is especially risky when operators must act quickly. Stakeholders include end users, system designers, and safety authorities; constraints include interpretability, latency, and trust. We scope the first major technical track to GPS and location uncertainty visualization: how to show that a reported position is a distribution or region, not a fact at a pixel. Example: a transaction may geolocate to a mall while the true place is one of many indoor venues; a GPS fix may be drawn as one coordinate while the device could lie anywhere inside an error ellipse. Our guiding question is: how can uncertainty in GPS and location data be visualized in a way that is honest, interpretable, and useful for decision-making? Location uncertainty arises from sensor noise, signal loss, multipath in urban canyons, latency, map-matching and aggregation errors, and model-based inference. We distinguish positional, semantic, model, and temporal uncertainty categories to structure the design space.

Navigation under degraded GPS. Ranasinghe et al. (2019) evaluated novel uncertainty visualizations for pedestrian navigation in the field; landmark-oriented designs helped users judge true location under poor GPS. Burigat and Chittaro (2011) compared circular uncertainty regions and street-based encodings; coloring streets reduced workload and was rated helpful. These studies show that encoding choice changes performance but often focus on specific navigation tasks rather than general decision dashboards. Blue-dot and judgment tasks. McKenzie et al. (2016) compared uniform circles, Gaussian fades, and centroid dots for positional uncertainty judgments; uniform circles yielded faster, distribution-consistent judgments in their setting. Hegarty et al. (2016) showed that users combine uncertain cues in task-dependent ways. Shortcoming: uniform disks do not communicate where probability mass is higher inside the disk—a gap our proposed boundary- and interior-density ideas target. GIS and trajectories. Lodha et al. (2002) modeled horizontal, speed, and direction error for moving GPS objects and visualized diffused representations over imagery. Broader trajectory and mobility literature emphasizes preprocessing (filtering, segmentation, map matching), clutter, and density visualization (Fadloun et al., 2022; Feng et al., 2021; Millard-Ball et al., 2019; Sobral et al., 2019; Zheng, 2015). Shortcoming: classical density maps can hide individual structure; planar KDE may misrepresent network-constrained motion. Commercial products. Consumer maps use proprietary uncertainty metaphors; details are not open for replication. Our work emphasizes transparent, research-grade encodings we can evaluate and publish.

We have not identified a specific patent that blocks our research prototype on uncertainty visualization for logged GNSS data. Commercial map and device vendors hold broad portfolios; we avoid copying protected assets and rely on published methods and our own implementations. A formal freedom-to-operate review can be added if the work moves toward a product.

Making uncertainty visible supports more realistic trust calibration, aligns with human-centered AI goals, and provides a stepping stone toward stress-aware dashboards where misleading precision would be especially harmful. The GPS slice is tractable, data is easy to collect (e.g., GNSS Logger), and findings transfer to other uncertain spatial evidence.

- PROPOSED SOLUTION AND METHODS

This part introduces our approach: an iterative pipeline spanning literature review, encoding design for GPS uncertainty, interactive prototyping (web tool with point, heatmap, kernel-density, and accuracy-ring modes on real Fix logs), and evaluation of interpretability and honest communication—toward later stress-aware decision support.

We propose an iterative pipeline: (1) expand literature on uncertainty visualization and dense mobility; (2) specify visual encodings for GPS uncertainty (including concepts beyond the uniform blue dot); (3) implement and refine interactive prototypes (current work: a web tool with point, grid heatmap, kernel-density heatmap, and accuracy-ring modes on real Fix logs); (4) evaluate interpretability, cognitive load, and honesty of communication, with an eye toward later integration into broader stress-aware, AI-assisted decision support.

Scope In scope: visualization of positional uncertainty from smartphone/GNSS logs; exploratory comparison of encodings; preprocessing basics (sorting, cleaning, derived fields such as accuracy columns); relation to trajectory clutter and density visualization literature. Out of scope (initially): full probabilistic localization stack for production navigation; real-time emergency dispatch integration; rigorous user studies at scale (planned later); complete modeling of stress physiology—we treat stress as motivation for the importance of honest uncertainty, while the thesis work grounds in GPS visualization.

Explain why this project solves a complex problem: uncertainty must be communicated under perceptual limits, readability, latency, and trust; no single glyph fits all tasks; the work combines HCI, visualization, GIS, and trajectory research; integration of ingestion, UI, and evaluation is non-routine; misleading confidence has safety and privacy consequences; the system spans data, UI, evaluation, and future AI layers.

Multiple constraints: perceptual limits, map readability, mobile latency, trust, and correctness of uncertainty communication simultaneously.

No single obvious solution: optimal glyphs depend on task (navigation vs. monitoring vs. forensics) (Hegarty et al., 2016).

Research-based: draws on HCI, visualization, GIS, and trajectory mining (Fadloun et al., 2022; Sobral et al., 2019; Zheng, 2015).

Non-routine engineering: combining map interaction, density estimation, and reported accuracy fields in one tool is integration-heavy.

Consequences: misleading location confidence affects safety and privacy (see Ethical Issues).

System-level: data ingestion, UI, evaluation, and future AI layers must align.

  - Objectives/Tasks

Table 1 summarizes the objectives and tasks of the project and the corresponding intended results.

| Objective / task | Intended result |
| --- | --- |
| Literature and design space | Synthesized requirements and encoding catalog |
| GNSS data collection & logs | Reproducible Fix-only datasets for tests |
| Web prototype (Leaflet/D3) | Runnable comparison of visualization modes |
| Concept designs (boundary/density) | Illustrations and design rationale |
| Evaluation plan | Metrics (interpretability, load, trust); pilot study design |
| Report and advisor alignment | ENS 491/492 deliverables updated each term |

  - Realistic Constraints

We address realistic constraints as follows. We rely on student-owned devices and open map tiles; we minimize travel for logging; we treat location traces as sensitive data.

- Economic: No dedicated hardware budget; we use student devices and free/open tiles (e.g., OpenStreetMap); engineering effort is the main cost driver.

- Environmental: Field logging has negligible environmental impact; we avoid unnecessary travel for data collection.

Social/Privacy: Location traces are sensitive; we use consented, locally stored logs and avoid publishing raw coordinates at identifiable resolution in public repos (see Ethics).

Health and Safety: Outdoor walking data collection should follow normal pedestrian safety; no hazardous materials.

Manufacturability / deployment: Prototype is a browser application; depends on modern browsers and JavaScript; GitHub Pages hosting is adequate for demos.

Sustainability (social, economic, and environmental): Open text logs support reproducibility; documentation reduces maintainer lock-in; static hosting keeps operational footprint low.

  - Engineering/Scientific Standards

We align with good practice for empirical visualization and HCI research (transparent stimuli, documented parameters) and with geospatial data quality principles (metadata such as AccuracyMeters, honest labeling of synthetic vs. real data).

- Where map matching or road networks become central, established GIS and transportation methods apply (Millard-Ball et al., 2019). We do not claim compliance with a single mandatory industry code; the advisor may require additional standards (e.g., accessibility) as the project evolves.

- A code is a set of rules followed in design or inspection; our software prototype follows documented parameters, honest labeling, and advisor guidance as the project evolves.

  - Sustainability and Life Cycle Assessment

We assess environmental implications with a simplified life-cycle view (not a full ISO-compliant inventory). Open formats (text logs) aid long-term reproducibility; documentation reduces dependency on single maintainers.

- Functional unit: One complete analysis session consisting of (i) importing one GNSS Logger Fix-only trace (e.g., 5–30 minutes of walking/driving), (ii) rendering map-based uncertainty views (points/heatmap/accuracy rings), and (iii) generating the deviation summary versus an OSM reference polyline.

- System boundary (gate-to-gate, software-focused): Smartphone GNSS logging (existing devices), local preprocessing in browser/JavaScript, and optional static web hosting for demos (e.g., GitHub Pages). We exclude device manufacturing and user travel beyond normal commuting/walking because they are not driven by the software itself.

Energy consumption estimate: A typical session on a laptop is expected to be CPU-light and short. Assuming an average draw of 30 W for 10 minutes of active analysis (10 min = 1/6 h), the electrical energy is E ≈ 30 W × (1/6) h ≈ 5 Wh = 0.005 kWh. Carbon footprint (kg CO₂ eq): Using a conservative grid intensity of 0.4 kg CO₂ per kWh, the operational footprint per session is approximately (0.4 kg CO₂/kWh) × (0.005 kWh) ≈ 0.002 kg CO₂ eq. Comparison to a conventional alternative: A “blue-dot only” or single-point map has similar compute cost but can increase downstream costs (time, risk, rework) by encouraging overconfident interpretation. Our approach aims to reduce decision error without increasing operational energy meaningfully.

  - Economic Feasibility and Life Cycle Cost Analysis

Economic: No dedicated hardware budget; use student devices and free/open map tiles (e.g., OpenStreetMap). Engineering cost is primarily time.

The life-cycle cost review considers the following categories, where applicable:

- Material/component cost: $0 incremental hardware (smartphones/laptops already owned by students). Optional accessories (power bank, phone holder) are non-essential and can be avoided.

- Implementation cost: The main cost driver is engineering effort. For a small team prototype, we assume on the order of 200–300 total person-hours across ENS~491/492 for coding, iteration, and reporting. This is an academic cost rather than a cash expense.

- Operational cost: For demos, static hosting (GitHub Pages) is 0. If a server is needed later (not required for the current prototype), a minimal cloud instance could be \5–$15/month.

- Maintenance and service cost: Low for a static web prototype; periodic updates may be needed when browser APIs or libraries change (e.g., Leaflet/D3 upgrades). We mitigate this with pinned vendor assets and reproducible documentation.

- End-of-life cost: Minimal; the system can be archived as a static repository. Data retention policies (deleting sensitive traces, keeping aggregated results) are the primary "lifecycle" concern.

Cost per unit and performance-to-cost ratio: For the functional unit (one analysis session), the marginal cash cost is effectively $0, while the expected performance benefit is improved interpretability of location uncertainty and clearer error/deviation communication. Relative to conventional point-only displays, the value proposition is favorable because it improves decision quality without requiring additional infrastructure.

A brief discussion on feasibility: the marginal cash cost per analysis session is effectively zero for a static web prototype, while the benefit is improved interpretability of location uncertainty relative to point-only displays.

- RISK MANAGEMENT

Resource risk: If GNSS logging devices are unavailable, use simulator data or open trajectory datasets (Zheng, 2015) for development; prioritize one reliable phone for ground truth collection.

Expertise gap: If advanced statistics or ML are needed, we will use coursework, advisor consultation, and documented libraries rather than ad-hoc models.

Schedule slip: If implementation or ethics review delays user studies, deliver a strong prototype and heuristic evaluation first; formal study moves to ENS 492.

Plan B for visualization: If a proposed encoding fails usability pretests, fall back to literature-supported baselines (circles, fades) (McKenzie et al., 2016) while iterating on one novel variant at a time.

Hosting/build: If GitHub Pages policies change, distribute the static HTML or containerize locally; bibliography and figures remain in-repo.

- PROJECT SCHEDULE

Figure 1 is a Gantt chart for the ENS 491 phase; it summarizes weekly milestones, dependencies, and task leadership.

Each objective has a planned start period and duration aligned with term milestones; implementation and evaluation tasks are sequenced so that data collection precedes prototype hardening and reporting.

Each task has a single task leader; other members contribute, but accountability is clear for scheduling and deliverables.

If tasks slip, we prioritize a demonstrable prototype and defer large-scale user studies to ENS 492; we mitigate delays by narrowing encoding comparisons, using public trajectory datasets, and re-scoping optional analyses.

Figure 1. ENS 491 draft schedule (indicative weeks, task leaders: Mustafa Bozyel, Ömer Mert Özel, Senih Kırmaç).

- ETHICAL ISSUES

In this section we identify ethical aspects of our project/solution: location traces are sensitive; uncertainty UIs may be misused to imply rigor; exploratory design may use AI-assisted ideas; movement visualization has dual-use risks; broader user studies will follow university ethics procedures.

- Location privacy: GNSS trajectories can reveal home, work, and habits (Sobral et al., 2019; Zheng, 2015). We collect data only with explicit participant consent, minimize shared identifiers, and aggregate or blur public screenshots if needed.

- Misleading precision: A well-designed uncertainty UI could still be misused to imply scientific rigor without validation; we will document limitations and avoid overstating accuracy of visual metaphors.

- AI-assisted design: Exploratory mockups may use AI-generated ideas; these are labeled as non-final and must not infringe third-party rights.

- Dual use: Movement visualization could theoretically support surveillance; our academic focus is transparency and user understanding, not covert tracking.

- If future phases involve human subjects beyond informal team testing, we will follow university ethics procedures.

We retain explicit discussion of ethics because location and uncertainty communication can affect privacy and trust even when no formal human-subjects protocol is required for early prototyping.

- REFERENCES

Burigat, S., & Chittaro, L. (2011). Pedestrian navigation with degraded GPS signal: Investigating the effects of visualizing position uncertainty. In Proceedings of the 13th International Conference on Human Computer Interaction with Mobile Devices and Services (MobileHCI ’11). Association for Computing Machinery. https://doi.org/10.1145/2037373.2037407

Fadloun, S., Morakeb, Y., Cuenca, E., & Choutri, K. (2022). TrajectoryVis: A visual approach to explore movement trajectories. Social Network Analysis and Mining, 12(1), 53. https://doi.org/10.1007/s13278-022-00879-8

Feng, Z., Li, H., Zeng, W., Yang, S.-H., & Qu, H. (2021). Topology density map for urban data visualization and analysis. IEEE Transactions on Visualization and Computer Graphics, 27(2), 828–838. https://doi.org/10.1109/TVCG.2020.3030469

Hegarty, M., Friedman, A., Boone, A. P., & Barrett, T. J. (2016). Where are you? The effect of uncertainty and its visual representation on location judgments in GPS-like displays. Journal of Experimental Psychology: Applied, 22(4), 381–392. https://doi.org/10.1037/xap0000103

Lodha, S. K., Charaniya, A. P., Faaland, N. M., & Ramalingam, S. (2002). Visualization of spatio-temporal GPS uncertainty within a GIS environment. Proceedings of SPIE: Radar Sensor Technology and Data Visualization, 4744. SPIE.

McKenzie, G., Hegarty, M., Barrett, T., & Goodchild, M. (2016). Assessing the effectiveness of different visualizations for judgments of positional uncertainty. International Journal of Geographical Information Science, 30(2), 221–239. https://doi.org/10.1080/13658816.2015.1082566

Millard-Ball, A., Hampshire, R. C., & Weinberger, R. R. (2019). Map-matching poor-quality GPS data in urban environments: The pgMapMatch package. Transportation Planning and Technology, 42(6), 539–553. https://doi.org/10.1080/03081060.2019.1622249

Ranasinghe, C., Schiestel, N., & Kray, C. (2019). Visualising location uncertainty to support navigation under degraded GPS signals: A comparison study. In Proceedings of the 21st International Conference on Human-Computer Interaction with Mobile Devices and Services (MobileHCI ’19). Association for Computing Machinery. https://doi.org/10.1145/3338286.3340128

Sobral, T., Galvão, T., & Borges, J. (2019). Visualization of urban mobility data from intelligent transportation systems. Sensors, 19(2), Article 332. https://doi.org/10.3390/s19020332

Zheng, Y. (2015). Trajectory data mining: An overview. ACM Transactions on Intelligent Systems and Technology, 6(3), Article 1. https://doi.org/10.1145/2743025